CCPU Minutes

October 2, 2023, 2-3 pm

Zoom

Present: Curt Simonson, Ian Shelly, Troy Rhoads, Dan Schmidt, Debra Allwardt

Not Present: Haritima Chauhan, Richard Hard, Roger Viadero, William Howard

Guest: Julia Albarracin, previous committee chair

Agenda Items:

Determine Meeting Time

Elect Chair, Secretary

Determine structure of meetings/agendas

1. Policies and Procedures- will meet once monthly, on the first Tuesday at 9am

2. Election of officers: Dan Schmidt will serve as Chair; Debra Allwardt will serve as Secretary.

3. Meetings and Agendas: The committee will receive updates on projects from facilities management, and will discuss issues from committee members.

4. Facilities report from Troy Rhoads

a. Chilled water loop and plant project: provides cooling to south side of campus. There were necessary disruptions south of Murray Street. All excavations are completed, and grass is seeded. Some piping is still ongoing, and some components are delayed until Spring. This project puts larger chillers in central locations (instead of in buildings) which is more energy efficient. This is a 12M project to be completed by June. (Buildings affected: Sherman, Garwood, Art Gallery, Simpkins, Browne, Sallee).

b. Roof replacements are underway for buildings with failed roofing including: Heating Plant, Currens, Knobloch, some of Malpass Library.  Mowbry, Sallee, and part of Simpkins are included in an upcoming for bid in November (6M). This will be Phase 3 of roofing projects.

c. Electrical infrastructure (power from substation to rooms) : 3.5 M infrastructure upgrade, replace transformers that are > 75 years old.

d. Heating plant Roof: building envelope issues bid release schedule for Feb for completion in 2024.

e. Update on Center for Performing Arts: foundation and structural work is 80% complete.  Completion projected for August 2025.

f. The Currens science library is being remodeled to house an Emergency Operations Center for the State of Illinois. We should know a timeline in the next few months.

5. The committee discussed how to format for requests going forward? Questions can be brought to the committee chair, but it is preferred to have written comments sent at least two weeks before the next meeting to allow Troy to research the issue.

6. Dan Schmidt asked how we can determine who will be the student representative for the committee? Julia Albarracin will contact Annette to determine if we have a student rep- Tristan will follow up with us.

7. Landscape liaison- per policy- fac senate will appoint someone to the master plan implementation team. Troy states this is not relevant as there is no team.

Meeting adjourned at 2:58pm. Next meeting: Nov 7, 9am via Zoom

Minutes submitted by Debra Allwardt