CCPU Minutes

November 1, 2019

2-3 pm

University Union, Chicago Room

Members Present: Tom Sadler, Economics and Decision Sciences (Chair); Ian Shelly, Department of Art & Design (Secretary); Amy Ekanayake, Mathematics & Philosophy; Jongho Lee, Political Science; Cynthia Piletic, RPTA; Troy Rhoads, Facilities Management

Members Not Present: Anita Hardeman, Music; Roger Viadero, Environmental Studies; SGA Student Representative

Call to order: Tom Sadler, Chair of CCPU, called the meeting to order at 2:07 pm

I.	Approval of 10/4/19 Minutes

Lee moved to approve, Ekanayake seconded - Minutes Approved

II.	Facilities Update - Rhoads

  - Currens roof in progress

    - Challenge due to weather - 2 weeks late on finish December (weather permitting)

    - good progress

  - HPA (courier) masonry in progress - Membrane After

    - End of December (weather permitting)

  - Simpkins work unlikely

  - Piping work in Brown, Morgan, Stipes, is happening

  - Chilled water loops modeling/design is completed

    - Hope to start late Spring/Summer

  - Electrical infrastructure - firm chosen

    - First meetings to happen in December

  - Deferred Maintenance - No Change

  - Heating Plant Concerns

  - New Trends:

    - Roof restoration instead of replacement

      - Help with costs in labor and waste

      - Won’t work on bad roof structures

  - Gwendolyn Brooks Memorial - Lot west of Alumni house

    - Building marker and Historical marker coming

    - Grant and Donation funded

  - Staff reductions are always tough.

  - Horrabin foot access is tough at places. - Ekanayake

    - Locations noted by Troy. Some are city issue due to location. - Rhoads

    - Looking into it. - Rhoads

  - Is there an emergency plan for snow? - Lee

    - Yes, tough given the recent reductions in physical plant labor. - Rhoads

    - Contractors and Rental equipment are used when allowed and needed. - Rhoads

    - How much of Q-Lot is plowed with budget constraints? - Sadler

      - Almost half

      - Planned by priority - Map shown that is a product of a yearly, dynamic process.

  - City is making road repairs on University Dr. (Brophy) next week. - 1-2 weeks

  - Sidewalk damage next to Brophy. - Ekanayake

    - No budget for sidewalks in 2 years. - Rhoads

    - Used to be $50 - 100K/year from permanent improvement budget. - Rhoads

  - Working toward CPA - No Progress

  - Hope to remodel Currrens - Science Building

  - Are there football stadium renovations? - Piletic

    - No - Rhoads

  - Solar power? - Piletic

    - Would be nice - Expensive

    - Power purchase agreement would be optimal.

    - Co-Generation would be a good thing too.

    - Expensive - Rhoads

III.	Old Business

  - Center for Performing Arts - No Change

IV.	New Business

  - Nothing

VI.	Next Meeting: Friday, December 6 2019

VII.	Adjourn: Meeting adjourned at 2:49 pm