CCPU Minutes

November 7, 2023, 9 am

Meeting held via Zoom

Present: Ian Shelly, Troy Rhoads, Dan Schmidt, Debra Allwardt, William Howard, Haritima Chauhan

Not Present: Richard Hard, Roger Viadero

Student rep appointment in progress

Open for Questions: None.

Updates from Troy Rhoades:

- Center for Performing Arts- foundations are 90-95% complete. Building is taking form. Anticipated completion date is Aug 25, 2025, but there is always the possibility of potential weather delays and supply chain delays.

- Chilled water loop: working on connections in buildings – waiting on some materials.

- Roof projects as mentioned in previous minutes out for bid, going forward in spring. Some scaled back to fit budget restrictions.

- Campus electrical infrastructure project going out for bid to start spring/summer. Goal: replace transformers that are 75+ years old.

- Heating plant- work on building envelope, roof and structural items. Building was constructed in 1924.

- Emergency Operations Center- earmarked funds (2 million dollars), learning laboratory, this will be an auxiliary site for state operations.

- Overall: 24 million in deferred maintenance, plus around 126 million for Performing Arts Center, means 150 million dollars in project overall underway

Questions:

- Dan Schmidt- what is the anticipated start date for installation of Rocky on Parade on campus? Troy: Concrete pads were placed last weekend and should place dogs and plaques within next month.

- Dan Schmidt What is the timing for work on Brown hall- unit behind current shipping containers (electrical). Troy: Moving generator on East side of building into corner. Timing unclear- out for bid. Roughly next summer.

Announcements:

Troy Rhodes is taking a new position, ending service at university 12/31.  The committee thanks him for his hard work and contribution to the university. Paul Edwards is working on an interim plan for this committee.

Meeting adjourned at 9:19 am. Next meeting: Dec 5, 9am via Zoom

Minutes submitted by Debra Allwardt