CCPU Minutes

February 11, 2025

8:30 am

Members Present: Daniel Schmidt (Chair), Ian Shelly (Secretary), Troy Stinson, Steve Bennett, Ted Renner (Facilities Management)

Call to order: Dan Schmidt, Chair of CCPU, called the meeting to order at 8:30 am

I.	Facilities Update - Renner

Roofing projects winding down

    - No new ones coming

    - Working with CDB

Heating Plant winding down

    - New Windows, Doors, Tuckpointing

Chiller Loop Ongoing

    - Finishing Insulation

    - Academic buildings south of Murray will have AC when steam has to shut down in future.

Center for Performing Arts - Open May 2026

    - Theater House Lights working

    - Mock-up wall rejected by Ted due to quality issues - Must be Redone

    - Lots of systems and mechanical work being done inside currently

Electric Shutdown - May 19 - 12 hours

    - Steam across campus shutdown on May 18 - 1-2 weeks

    - Breaker maintenance across campus

II.	Questions

Dan: What else for roofing?

Ted: Salee, Western Hall - buildings closed based on list of ages and maintenance history

Dan:Will wall mock-up rejection delay CPA?

Ted: No

Dan:Brown Hall hole to CPA be finished? Students concerned.

Ted: Plenty of notification to Brown Hall to work around schedules - Saw-cut expected

III.	Projects on Horizon - Ted

Working on new lists for CDB - large repair/maintenance items

Ian: Update on Garwood Elevator?

Ted: No, still waiting on CDB money…

CDB List: (ordered by priority)

- Building Envelopes/Roofs: Salee, Sherman, Brown, Knoblach

- High Voltage Distribution

- Elevators: Garwood, Current, Salee, Knoblach, Library

V.	Adjourn: Meeting adjourned at 9:02 am