CCPU Minutes

February 7, 2020

2-3 pm

University Union, Chicago Room

Members Present: Tom Sadler, Economics and Decision Sciences (Chair); Ian Shelly, Department of Art & Design (Secretary); Amy Ekanayake, Anita Hardeman, Music, Mathematics & Philosophy; Jongho Lee, Political Science; Cynthia Piletic, RPTA; Troy Rhoads, Facilities Management

Members Not Present: Roger Viadero, Environmental Studies; SGA Student Representative

Call to order: Tom Sadler, Chair of CCPU, called the meeting to order at 2:03 pm

I.	Approval of 11/1/19 Minutes

Lee moved to approve, Piletic seconded - Minutes Approved

III.	Old Business

  - Center for Performing Arts - Rhoads

    - $8.9MM released by state to re-engage with the architects

    - Planned to go out to bid this Summer

    - Lots to update since last plan

    - Parking lots were added to offset loss of parking so when the building is built there are no plans to add any further parking.

II.	Facilities Update - Rhoads

  - Projects in Queue

    - It’s been a lean decade.

    - $12.8MM in work currently

      - Roofs - $2.7MM

        - HPA roof  - 95% complete

        - Currens Hall roof - bit delayed ~ 20% complete

        - Knoblauch, Library to follow

      - $2.5MM piping in Brown, Stipes, Morgan

      - Will be limited to

        - Domestic piping – updating

        - Strategically sectioning with valves to manage system

      - Designing chilled water loops - to bid Late Summer

        - South campus - grouped together

        - $4.3MM

        - Likely project to commence next Summer

      - $3.3MM Electrical Distribution

        - Contract Set

        - Hopefully, bid late Fall 2020

    - CPA out to bid June 2020 (mentioned above)

  - $28-29MM - Deferred Maintenance next 5-6 years (In appropriated spending bill)

  - Operating with a reduced staff

    - Tough to cover regular work

    - Feedback encouraged

  - Rhoads congratulated as new Executive Director

  - Sustainability is going to be important in the future. Taking steps in next year.

  - Continued Horrabin parking/sidewalk concerns - Ekanayake

    - North door handicap opener would help - Rhoads

  - Is there still a strategic plan for a parking garage? - Piletic

    - There is a master plan but it would need to be updated. - Rhoads

  - What does $8.9MM cover for the CPA? - Sadler

    - That is 10% of the $89MM project to get it restarted. - Rhoads

IV.	New Business

  - Nothing

V.	Possible Ideas for the Faculty Senate - Sadler

  - Renewable Energy

    - What types?

    - Will consult with Rhoads

    - What’s possible?

    - Help with sustainability

  - Public/Private Partnership for WIU

    - Like Bradley Univ. w/ CAT

    - Where can we partner?

  - Evaluate Closed Circuit Camera Systems at WIU

    - How does it work?

    - Is there a policy?

  - Usage audit for QC campus

    - Building concerns

    - Space usage

  - Cameras might be worth exploring.

    - Where are they?

    - Sensitive issue - Lee

    - Start with housing & dining office, Rhoads, OPS, QC Campus

    - Check the 2013 Clary Report / All Halls - Hardeman

    - What do we want? What exists? - Piletic

    - We will collect all existing policies for Faculty Senate

    - Might be better to solicit from the top. - Hardeman

    - Ask Rhoads who to ask. Does it need improvement? - Sadler

  - Will ask Rhoads for renewable energy ideas for Faculty Senate - Sadler

VI.	Next Meeting: Friday, March 6 2020

VII.	Adjourn: Meeting adjourned at 2:53 pm