CCPU Minutes

March 18, 2025

8:30 am

Members Present: Daniel Schmidt (Chair), Ian Shelly (Secretary), Troy Stinson, Ted Renner (Facilities Management), Curt Simonson

Call to order: Dan Schmidt, Chair of CCPU, called the meeting to order at 8:32 am

I.	Facilities Update - Renner

Electric Shutdown - May 19 - 12 hours - All buildings south of Murray

    - Concurrent steam across campus shutdown

      - Most of campus is on chiller loop now - AC

    - Breaker maintenance across campus

University Village Demo starting this week

    - Back to grass

    - Month long job

Ongoing electrical project - details forthcoming

Roofing/Chiller projects Wrapping up

Heating Plant Exterior Makeover

    - New Windows, Doors, Tuckpointing

Center for Performing Arts - Open May 2026

    - New mockup wall going up for approval

    - Project coming along

II.	Questions?

na

III.	Projects on Horizon - Ted

na

IV.	Next meeting: April, meting in May - hopefully

V.	Adjourn: Meeting adjourned at 8:47 am