CCPU Minutes

April 8, 2025

8:30 am

Members Present: Daniel Schmidt (Chair), Ian Shelly (Secretary), Troy Stinson, Ted Renner (Facilities Management), Steve Bennett

Call to order: Dan Schmidt, Chair of CCPU, called the meeting to order at 8:30 am

I.	Facilities Update - Renner

Center for Performing Arts

    - Big next steps.

    - Almost dried in.

    - Walkthrough with architects soon - brick to follow.

    - Drywall inside soon.

    - Furniture choices coming.

Chiller Loop Project - Wrapped Up

Electric Shutdown - May 19 - All buildings south of Murray

    - Concurrent steam across campus shutdown

Roofing Projects - Winding Down

Capital Development Board Reimbursement for Recent Work

Closure of Waggoner

    - Getting lots of questions.

    - Large metric to determine building viability.

    - Needs are most important.

    - Currens in slightly better shape than Waggoner

      - STEVE: There was lots of moving…from Tillman, then to Waggoner…somewhere else.

        - Expensive for departments

        - Need to have space prepared - Before.

        - Need to know where - Sooner.

        - Space allocation needs to be enforced by administration - this hasn’t been easy.

      - TED: Everything takes more time.

          - Poor communication

          - We have a better need based system for future moves.

          - When we close a building down, decisions don’t get made in a vacuum.

II.	Questions?

na

III.	Projects on Horizon - Ted

State finances might bring concerns.

Small repairs are good.

Simkins Drive - Short term fix because of CPA job will fix all the issues.

IV.	Next meeting: May 6 - Same time

Dan will reach out to folks about member replacement and time confirmation. At present, first 			Tuesdays at 8:30am works for everyone.

V.	Adjourn: Meeting adjourned at 9:09 am