CCPU Minutes

May 5, 2025

8:30 am

Members Present: Daniel Schmidt (Chair), Ian Shelly (Secretary), Ted Renner (Facilities Management), Steve Bennett, Patricia Walton

Call to order: Dan Schmidt, Chair of CCPU, called the meeting to order at 8:30 am

I.	Facilities Update - Renner

Center for Performing Arts

    - Brick Soon

    - Glass, Aluminum, Drywall

    - Almost to one-year from completion

    - Looking at starting tests.

    - Vapor barrier going on blocks.

Steam Shutdown - Next Week

    - All of campus

    - Couple of weeks

    - Steam traps maintenance

Electric Shutdown - May 19 - All buildings south of Murray

    - Concurrent steam across campus shutdown

    - Tying electric to CPA

    - Maybe again in June for a couple of hours.

Roofing Projects - Down Soon

No more CDB work coming up. - Lists are ready when they are available,

II.	Questions?

Dan: Will the CPA be ready for 2026 Summer Stage?

Ted: Not sure. Maybe but too far out to know.

Dan: What will visitors to Brown Hall see during the steam shutdown next week?

Ted: Nothing

III.	Projects on Horizon - Ted

Moving of offices

Capital Development Board Reimbursement for 5 years of Self-funded Work

Patricia: Where is Emergency Operations going?

Ted: Sallee

Patricia: We spend grant money on Currens study.

Ted: I have worked with Cindy Brecker on grant extension.

*This discussion was moved to a later time between Ted and Cindy

Dan: Simkins Drive?

Ted: Short term fix because of CPA job will fix all the issues.

IV.	Next meeting: First Tuesdays of the month at 8:30am still works with everyone.

V.	Adjourn: Meeting adjourned at 9:04 am